## Slide 1: The essentials of Project Management for aspiring sport entrepreneurs

## Slide 2: 1.Objectives & Goals
At the end of this module, you will be able to:
What is Project Management, why it matters, what is relevant in project management compared to other management functions.
Get the very essential of Project Management
From the design phase to the formal conclusion, every project follows a specific path including technical activities and transversal tasks.
Familiarize with the Project’s lifecycle
There is a fine line between a successful project that matches expectations and the risk of seeing your efforts in vain: avoid common traps and get used to a project management’s approach.
Understand what characterizes a successful project

## Slide 3: Index
Defining Project Management:
A definition of Project Management (PM)
Project Management VS Traditional Management
Project Management as a mentality
Defining pillars of Project Management
The best-case scenario: a successful Project
Unit 1
Project’s lifecyle and implementation:
Project’s lifecycle: a visual representation
Project Idea: Conceptual phase & Statement of Work
Resource Planning
Project Management Plan
Defining the operations – what to do?
Defining the timeline – due when?
Settings the Milestones
Horizontal Work Packages
About the Horizontal Work Packages – Communication
About the Horizontal Work Packages – Project Management
Tips for financial management
Avoiding traps…pt.1
Bringing the project to conclusion
Avoiding traps…pt.2
Unit 2

## Slide 4
Starting from the beginning: A definition of Project Management (PM)
Project management is the application of processes, methods, skills, knowledge and experience to achieve specific project objectives.
Project have final deliverables that are constrained to a finite timescale and budget.
Source: APM, Association for Project Management
Unit 1

## Slide 5
Project Management VS Traditional Management
Unit 1
PROJECT MANAGEMENT | MANAGEMENT
Final deliverable Finite cycle Unique and Innovative Cross-functional Project-specific resources Scope: precise and well-defined | Ongoing activities Continuous input-output flow Routine tasks Mono-disciplinary General budget resources Scope: broader and less delimited

## Slide 6
A less conventional perception of Project Management
Project Management is a mentality that strives for EFFICACY and EFFECTIVENESS, like athletes always do…
Seeking for a business idea, setting up a business, launching a marketing campaign, target and identify groups of interest for your brand, can be all considered as stand-alone projects…as scheduling a work-out session
Project Management’s approaches should be applying transversally to all typical entrepreneurial functions.
Unit 1

## Slide 7
Defining pillars of Project Management
The relation between the three is highly interrelated.
Any potential change – in quality and in quantity – impacting one the three will inevitably affect all of the others, for the better or for the worst.
Unit 1
Resources
Results
Time

## Slide 8
The best-case scenario: a successful Project
Results are delivered in compliance to internal schedule
Results are delivered in compliance to performance’s parameters
Results are delivered in compliance to allocated budget
Results satisfy (or even better, exceed) targets’ expectations
Results are sustainable and impactful
Results (and the tasks that lead to their achievements) empower people
Unit 1

## Slide 9
Project’ lifecycle
Unit 2
Project Idea
Resource Planning
Closing
Executing
Communication
Monitoring & Control: Quality Assurance

## Slide 10
Project Idea
The conceptual phase:
Explore (and exploit) untapped opportunities
Satisfy new needs / necessities
Narrow gaps / lags
In the case of (aspiring) sport entrepreneurs, this is really about defining a road map for the design, definition and refinement of a profitable business idea.
Unit 2

## Slide 11
Project Idea (2)
In practice, upon definition of the Project Idea, Project Managers outline the Statement of Work (SoW), formal document resuming:
Background of the project
STKHs of interest and final targets
Resources needed to implement the project
Impact Assessment and Sustainability strategies
Communication – both internal and external
Monitoring and Risk Management means
Key Performance Indicators (KPI) – both qualitative and quantitative
Unit 2

## Slide 12
Resource planning
The resources needed to implement the project are detailed by the Project Management Plan: internal guidelines available for consultation by the entire Project Team (what are we supposed to do, and due when)
By resources we include:
Unit 2
People
Goods / Services
Finances
Time

## Slide 13
Project Management Plan (PMP)
While the SoW includes concise (but comprehensive) information on what the project will be about (i.e., expected objectives, financial control, etc.), the PMP details very precisely the actual implementation cycle of the project.
The SoW anticipates the official launch of the project and describes what will be done throughout implementation
The PMP is drafted immediately before the start date and indicates how things will be implemented – by who, due when
Unit 2

## Slide 14
Defining the operations – what to do?
You are recommended to follow a breakdown structure approach:
Define the work packages of your project (i.e., preparation of website)
Breakdown each work package in sub tasks (i.e., register the domain, set-up image and visuals, etc.)
Assign to each task a specific result, a.k.a. output (i.e., media channel)
Outputs lead typically to:
Outcome, the impacts of that result: i.e., online visibility
Deliverables, tangible and concrete: i.e., final website
Unit 2

## Slide 15
Defining the timeline – due when?
Projects have a well precise START and END date. Work Packages and following Tasks should conclude within a given time period.
These periods should be considered based on the overall workload required for the implementation and development of that given WP/Task.
The greater the workload, the greater the amount of resources needed to comply with the activities – HUMAN CAPITAL, TIME, FINANCES
Unit 2
!

## Slide 16
Settings the Milestones
Milestones represent major achievement of your project – typically, the formal conclusion / finalisation of a WP. There can be more than one milestone in a project, use this moment to take a break so as to:
Reflect on what achieved up to this moment – quality and quantity
Plan and deploy a brief communication strategy to valorise the result(s)
Scale up your learning curve – take stock of lessons learnt
Monitor the well-being of your team – stress is a sneaky enemy, its effects manifest over time…
Unit 2

## Slide 17
Horizontal Work Packages
Regardless of the specific content of the project, Project Managers and (aspiring) entrepreneurs should always consider two clusters of activities embracing the entire project lifecycle (and even beyond):
Communication
Project Management
Unit 2

## Slide 18
About the Horizontal Work Packages – Communication
With the Communication Work Package, we typically refer communication activities supporting collaboration dynamics – within and external to project’s team or the organisation:
People management and HR
Coordination among project’s members
STKHs management – identification and engagement
Outreach and visibility of project’s results
Valorisation of good practices, successes and achievements
Unit 2

## Slide 19
About the Horizontal Work Packages – Project Management
With the Project Management Work Package, we typically refer to activities that are instrumental to assure for a smooth project’s implementation – both in quality and in time:
Quality Assurance: Monitoring and Evaluation
Risk Management: Identification > Evaluation > Design of Countermeasure
Impact Assessment
Financial Management
Budget Control
Unit 2

## Slide 20
Tips for financial management
Unit 2
Economy
Efficiency
Effectiveness
Economy:
Right inputs at the lowest cost
Efficiency:
Right outputs at the lowest efforts
Effectiveness:
Achieving expectations

## Slide 21
Avoiding traps…pt.1
Poor planning and/or implementation of horizontal WPs leads to very poor results. The most common disruptions are (but not limited to):
Entropy and performance’s dysfunctions
Lack of clear vision on what to do / how to do it
Disengagement (i.e., disinterest) of key support individuals
Severe unpreparedness to unexpected changes in plans → delays
Loss of control on finances and/or timing
Poor satisfaction of involved parties (i.e., beneficiaries of the project)
Barriers to internal communication → prejudice to information flow
Unit 2

## Slide 22
Bringing the project to conclusion
Remember: projects are supposed to finish by a specific date. Any delay might be a symptom of dysfunctions and inefficiencies.
Make sure to comply with final reporting(s)
Take time to extrapolate good practices
Reflect on lessons learnt
Point down takeaways and valuable recommendations
Assess the overall performance
...and celebrate with your team
Unit 2
SUMMATIVE EVALUATION

## Slide 23
Let’s put it this way:
Football match → Project
Winning the match → Project’s Objective
Resources → i.e., tactics
Deliverables → Score
Performance → i.e., possessions
Project Team → Players, coach and staff
Project Roles → Defense, Middlefield, Offense
Milestone → Halftime
STKHs → Supporters
Impact & Sustainability → Championship table
Unit 2

## Slide 24
Avoiding traps…pt.2
Regardless of the context, Project Management should always be compliant with few but fundamental rules:
Avoid redundancies, (Keep It Simple & Smart)
Set objectives that are challenging and motivating, realistic and engaging
Be extremely specific and straightforward: use plain language
Put others in the condition to understand…not to interpret
Don’t wait to address the
Unit 2

## Slide 25: Summing up
Consolidating transversal activities for a smooth implementation
Communication
Project Management
Avoiding common traps
Carrying out monitoring and evaluation activities – what we learned?
The Project’s lifecycle
Design of project idea
Planning of resources
Implementation of horizontal activates
Formal conclusion and wrap up
Project Management as an approach
A mindset that pursuits EFFICIENCY and EFFECTIVES.
the application of processes, methods, skills, knowledge and experience to achieve specific project objectives

## Slide 26: Self-assessment test
Question 1:
What is Project Management
Question 2:
What are the key defining pillars of Project Management?
Question 3:
What are the common phases of the Project’s lifecycle?
Question 4:
What do we mean by Efficiency?
Question 5:
What is the Communication Work Package about?